**The meeting took place:**

* Time: 8pm - 24/06/2022
* Online Zoom

**Attending members:**

* Nguyen Hoang Luan
* Doan Huu Loc
* Huynh Ngoc Son
* Cao Nhat Duc
* Nguyen Dang Manh Tu

**Meeting content:**

* Members report the progress of completing assigned work.
* Evaluate current work process.
* What to do in the near future to keep up with the progress?
* Explain to members about Use Cases in our project.

**Meeting results:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Problem** | **Assign** | **Task Lead** | **Result** | Evaluate |
| **Use Case Model** | Fix Use Case Model | Nguyen Hoang Luan | Complete | Good |
| **Software Achitecture** | Introduction | Huynh Ngoc Son | Complete | Good |
| Architectural Goals and Constraints | Huynh Ngoc Son | Complete | Good |
| Use Case Model | Nguyen Hoang Luan | Complete | Good |
| Manage Account View | Huynh Ngoc Son | Complete | Good |
| Manage BlogView | Huynh Ngoc Son | Complete | Good |
| Manage Exam View | Huynh Ngoc Son | Complete | Good |
| Profile View | Huynh Ngoc Son | Complete | Good |
| Full Test View | Doan Huu Loc | Complete | Good |
| Mini Test View | Doan Huu Loc | Complete | Good |
| Discussion Forum View | Doan Huu Loc | Complete | Good |
| Blog View | Doan Huu Loc | Complete | Good |
| Error View | Doan Huu Loc | Complete | Good |
| Account View | Doan Huu Loc | Complete | Good |
| Package Diagram View | Doan Huu Loc | Complete | Good |
| Account Model | Nguyen Dang Manh Tu | Complete | Good |
| Listening Model | Nguyen Hoang Luan | Complete | Good |
| Reading Model | Nguyen Hoang Luan | Complete | Good |
| Blog Model | Nguyen Hoang Luan | Complete | Good |
| Discussion Model | Nguyen Hoang Luan | Complete | Good |
| Dictionary Model | Nguyen Hoang Luan | Complete | Good |
| Package Diagram Model | Nguyen Hoang Luan | Complete | Good |

**Meeting review:**

* Members actively exchange ideas and scenarios for Software Architecture