The Planning Meeting will be held at Zoom on June ,19 2022

**Attending members:**

* Nguyen Hoang Luan
* Cao Nhat Duc
* Huynh Ngoc Son
* Nguyen Dang Manh Tu
* Doan Huu Loc

**Meeting content:**

* Discuss and outline the work to be done for the next sprint (sprint 3)

**Meeting results:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Problem** | **Assign** | **Task Lead** | **Start time** | **End time** |
| **Use Case Specification** | Fix Use Case Model | Nguyen Hoang Luan | 19/06/2022 | 21/06/2022 |
| **Software Achitecture** | Introduction | Huynh Ngoc Son | 19/06/2022 | 20/06/2022 |
| Architectural Goals and Constraints | Huynh Ngoc Son | 19/06/2022 | 22/06/2022 |
| Use Case Model | Nguyen Hoang Luan | 19/06/2022 | 20/06/2022 |
| Manage Account View | Huynh Ngoc Son | 20/06/2022 | 24/06/2022 |
| Manage BlogView | Huynh Ngoc Son | 20/06/2022 | 24/06/2022 |
| Manage Exam View | Huynh Ngoc Son | 20/06/2022 | 24/06/2022 |
| Profile View | Huynh Ngoc Son | 20/06/2022 | 24/06/2022 |
| Full Test View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Mini Test View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Discussion Forum View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Blog View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Error View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Account View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| Home Controller | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Full Test Controller | Cao Nhat Duc  Nguyen Dang Manh Tu  Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Mini Test Controller | Cao Nhat Duc  Nguyen Dang Manh Tu  Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Blog Controller | Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Exam Controller | Nguyen Dang Manh Tu  Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Discussion Controller | Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Profile Controller | Nguyen Hoang Luan | 24/06/2022 | 28/06/2022 |
| Erorr Controller | Nguyen Dang Manh Tu | 24/06/2022 | 28/06/2022 |
| Account Controller | Nguyen Dang Manh Tu | 24/06/2022 | 28/06/2022 |
| User Controller | Nguyen Dang Manh Tu | 24/06/2022 | 28/06/2022 |
| Guest Controller | Nguyen Dang Manh Tu | 24/06/2022 | 28/06/2022 |
| Admin Controller | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Admin Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| User Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Blog Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Reading Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Listening Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Dictionary Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Security Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Account Model | Nguyen Dang Manh Tu | 20/06/2022 | 24/06/2022 |
| Listening Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Reading Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Blog Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Discussion Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Dictionary Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Fix Docs | Nguyen Hoang Luan | 01/07/2022 | 01/07/2022 |
| Package Diagram Service | Cao Nhat Duc | 24/06/2022 | 28/06/2022 |
| Package Diagram Controller | Nguyen Dang Manh Tu | 24/06/2022 | 28/06/2022 |
| Package Diagram Model | Nguyen Hoang Luan | 20/06/2022 | 24/06/2022 |
| Package Diagram View | Doan Huu Loc | 20/06/2022 | 24/06/2022 |
| **Weekly Report** | Planning meeting report | Nguyen Hoang Luan | 19/06/20222 | 19/06/2022 |
| Weekly scrum 1 meeting report | Nguyen Hoang Luan | 24/06/2022 | 24/06/2022 |
| Weekly scrum 2 meeting report | Nguyen Hoang Luan | 30/06/2022 | 30/06/2022 |
| Review meeting report | Nguyen Hoang Luan | 02/07/2022 | 02/07/2022 |

**Meeting review:**

* The members had a brief understanding of the work to be done in the next sprint.
* Meeting on time and focusing on meeting quality.